- Sprint Planning

Number of developer: 1

Sprint duration: 2 weeks

  - Task Detail

    - Requirement Document & Flowchart – 2 Story points / Estimated 2 days

    - Create a class for choice menu  – 1 story point / Estimated 1 day

    - Create a class for file operations – 1 story point / Estimated 1 day

    - Create class for getter and setter for id and filename – 1 story point / Estimated 1 hour

    - Create a class for basic file operation Add File , Delete File , Display list of the File , Search File and Exit – 5 story points / Estimated 5 Days

    - Testing – 1 story point / Estimated 1 day

    - Release Announcement – 1 story point / Estimated 1 hour

- Flow of the project

- Basic Operation of the File

In this project LockedMe.com there are different types of the File operation.

For Example: Create and Add File, Delete File, Display File List, Search File and Exit.

3.1 Choise Menu

When we compile this application get the choice menu. You can see this in below screenshot.

Screenshot 3.1: Choise Menu

3.2 Add File

Step 1: Enter the Choise.

Step 2: Enter the Filename.

Screenshot 3.2: Add File

3.2.1 File Already Exist

If you enter the filename that already exist in the directory then get the message:

“File already Exist try to add the file with different name.”

Screenshot 3.2.1 File already Exist

3.2.2 IOException Caught If Path is Incorrect:

If the path is incorrect in the function addFile () then IOException throws the exception message.

Screenshot 3.2.2 IOException throws Exception

3.3 Delete File

Step1: Enter the choise

Step2: Enter the Filename.

Screenshot 3.3 File Successfully Deleted

3.3.1 If File Not Found (FNF)

Step 1: Enter the Choise.

Step 2: Enter the Filename.

Screenshot 3.3.1 File Not Found (FNF)

3.4 Display the list of File

Step 1: Enter the Choise.

Step 2: Get the list of the File.

Screenshot 3.4 Display List of the File

3.5 Search File

Step 1: Enter the Choise.

Step 2: Enter the Filename.

Screenshot 3.5 Search File (File not Existed)

3.5.1 If File Existed

Step 1: Enter the Choise.

Step 2: Enter the Filename.

Screenshot 3.5.1 Search File (File is Existed)